📦 AI Estimator for Jira

Release Document & User Guide

Version: 1.0
Release Type: Internal Team Release
Platform: Atlassian Jira (Forge App)
Audience: Developers, Architects, PMs, Scrum Masters, Jira Admins

1. Introduction

The AI Estimator for Jira is a custom-built Jira Forge application designed to automate effort estimation for development work items based on structured inputs.
The application leverages AI-based complexity analysis and a PL140-compliant effort calculation template to generate:

- Complexity classification

- Effort estimation (hours)

- Work Breakdown Structure (WBS)

- Jira Original Estimate & Time Tracking updates

The solution significantly improves consistency, speed, and auditability of estimation activities.

2. Objectives of the App

- Reduce manual effort and subjectivity in effort estimation

- Standardize estimation using PL140 effort calculation model

- Automatically generate WBS summaries

- Post AI-generated insights directly into Jira issues

- Support both single-ticket and bulk-ticket estimation workflows

3. High-Level Architecture

3.1 Components

| Component | Description |
| --- | --- |
| Jira Forge App | Hosts the AI Estimator logic |
| Jira Issue Trigger | Executes estimation on issue creation |
| AI Router | Selects provider (OpenAI / Azure / Local) |
| Rule Engine | Maps complexity to effort (PL140) |
| WBS Generator | Breaks effort into Development, Testing, Review, etc. |
| Jira REST APIs | Updates estimates and comments |

3.2 Execution Flow (Single Ticket)

- Jira Issue is created

- Forge Trigger is invoked

- Input fields are read:

  - Summary

  - Description

  - CRIM Type (custom field)

- AI determines Complexity

- Effort is computed using PL140 template

- WBS is generated

- Results are:

  - Posted as a Jira comment

  - Applied to Original Estimate & Time Tracking

4. Installation Guide (Jira Admin)

4.1 Prerequisites

- Jira Cloud instance

- Jira Administrator access

- Forge CLI installed

- App deployed by development team

4.2 Install / Upgrade the App

Run the following commands from the project root:

forge deploy

forge install --upgrade

During installation:

- Select the Jira site

- Approve requested permissions:

  - Read Jira issues

  - Write Jira issues

  - Update estimates

  - Post comments

✅ Once installed, the app automatically runs on eligible issue creation events.

5. Configuration in Jira

5.1 Required Custom Field – CRIM Type

A Jira Custom Field must be present:

| Property | Value |
| --- | --- |
| Name | CRIM Type |
| Field Type | Single Select (recommended) |
| Usage | Determines estimation rules |

Example Values:

- Interface (IN)

- Interface (OUT)

- Enhancement

- Bug

- Technical Task

⚠️ The CRIM Type is mandatory for correct estimation.

6. How to Use the AI Estimator (Single Ticket)

6.1 Creating a Jira Ticket

When creating a Jira issue, provide the following:

| Field | Mandatory | Description |
| --- | --- | --- |
| Summary | ✅ | Short description of work |
| Description | ✅ | Detailed functional / technical description |
| CRIM Type | ✅ | Drives estimation logic |

6.2 Example

Summary:

Create outbound interface from System A to System B for invoice sync

Description:

The interface should export invoice data from System A to System B via REST.

Authentication using OAuth2. Error handling and retries required.

CRIM Type:

Interface (OUT)

7. AI Estimation Logic

7.1 Inputs Considered

The AI Estimator considers:

- Functional complexity (from Description)

- CRIM Type

- Direction (IN / OUT where applicable)

- Integration characteristics

7.2 Complexity Levels

- Very Simple

- Simple

- Medium

- Complex

- Very Complex

8. Effort Calculation (PL140 Template)

Effort is derived using a PL140-compliant estimation matrix:

- Complexity determines Base Development Effort

- Additional effort components are calculated:

  - Unit Testing

  - Code Review

  - Documentation

  - Code Management

- WBS is generated

- End-to-End effort is summarized into Total Estimated Hours

9. WBS Generation

The following standard WBS is produced:

WBS Component

Development

Unit Testing

Code Review

Documentation

Code Management

Each value is calculated as a percentage of development effort as defined in PL140.

10. Jira Output

10.1 Jira Comment

The estimator posts a structured comment to Jira containing:

- Complexity

- Direction / Flow (if applicable)

- WBS table

- Total Estimated Hours

- AI reasoning summary

10.2 Jira Time Tracking

The app automatically updates:

- Original Estimate

- Remaining Estimate (if configured)

11. Bulk Ticket Estimation (Operational Workaround)

11.1 Bulk Ticket Creation

Bulk Jira issues can be created using Jira’s CSV Import feature:

- Prepare CSV with:

  - Summary

  - Description

  - CRIM Type

- Use Jira → External System Import → CSV

Once created, the Forge app automatically estimates each issue.

11.2 Bulk Export of Results

From Jira, users can:

- Filter issues in a Jira project / DEV space

- Export issues to CSV including:

  - Original Estimate

  - AI Comment

  - Complexity

  - WBS Summary (from comments)

This enables reporting, planning, and audits.

12. Supported AI Providers

| Provider | Usage |
| --- | --- |
| OpenAI | Primary AI provider |
| Azure OpenAI | Enterprise alternative |
| Local AI | Offline / test usage |

Provider is configured via environment variables.

13. Error Handling & Safeguards

- Mandatory field validation (CRIM Type)

- Safe fallbacks for AI provider failures

- Non-blocking execution (failure does not prevent issue creation)

- Errors logged in Forge runtime logs

14. Known Limitations

- AI estimation depends on quality of Description

- Extremely vague descriptions may reduce estimation accuracy

- Bulk estimation via Admin UI was avoided due to Forge UI constraints

15. Security & Compliance

- No sensitive data stored

- AI calls handled server-side

- Jira permissions scoped minimally

- Compliant with Jira Cloud Forge security model

16. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Jira Admin | App install & custom field setup |
| Developers | Provide clear descriptions |
| PM / Architect | Review estimates |
| DevOps | Monitor Forge logs |

17. Release Summary

✅ AI-driven effort estimation
✅ PL140-aligned calculations
✅ Automated Jira integration
✅ Reduced estimation time
✅ Improved consistency & transparency

18. Next Enhancements (Planned)

- Standalone Bulk Estimation CLI utility

- Dry-run estimation mode

- Estimation confidence scoring

- CSV/Excel export automation

19. Conclusion

The AI Estimator for Jira provides a reliable, standardized, and scalable approach to effort estimation.
By integrating AI with proven PL140 estimation practices, it improves planning accuracy and team efficiency while seamlessly fitting into existing Jira workflows.